Project Planning Phase


**Milestone and Activity List**

Date Team ID


Project Name

23 October 2022 PNT2022TMID04430

Nutrition Assistant Application.

Milestone and Activity List:

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature** | Literature survey on the | 3 SEPTEMBER 2022 |
| **Survey &** | selected project & gathering |
| **Information** | information by referring the, |
| **Gathering** | technical papers,research |
|  | publications etc. |
| **Prepare Empathy Map** | Prepare Empathy Map | 10 SEPTEMBER 2022 |
| Canvas to capture the user |
| Pains & Gains, Prepare list of |
| problem statements |
| **Ideation** | List the by organizing the | 10 SEPTEMBER 2022 |
| brainstorming session and |
| prioritize the top 3 ideas |
| based on the feasibility & |
| importance. |
| **Proposed Solution** | Prepare the proposed | 10 SEPTEMBER 2022 |
| solution document, which |
| includes the novelty, |
| feasibility of idea, business |
| model, social impact, |
| scalability of solution, etc. |
| **Problem Solution Fit** | Prepare problem - solution | 1 OCTOBER 2022 |
| fit document. |



|  |  |  |
| --- | --- | --- |
| **Solution Architecture** | Prepare solution | 19 OCTOBER 2022 |
| architecture document. |
| **Customer Journey** | Prepare the customer journey | 15 OCTOBER 2022 |
| maps to understand the user |
| interactions & experiences |
| with the application. |
| **Data Flow Diagrams** | Draw the data flow | 18 OCTOBER 2022 |
| diagrams and submit for |
| review. |
| **Technology Architecture** | architecture diagram. | 19 OCTOBER 2022 |
| **Prepare Milestone &** | Prepare the milestones & | 23 OCTOBER 2022 |
| **Activity List** | activity list of the project. |
| **Project Development -** | Develop & submit the | ONGOING.… |
| **Delivery of Sprint-1, 2, 3** | developed code by testing it. |
| **& 4** |  |